**Log Book**

**Name:**

Parth Jaysukhbhai Donga

**Name of the website:**

PDT Technologies

**Week 1**

**(March 23rd – March 28th)**

March 23rd: Brainstorming

March 24rd: Brainstorming about the topic of the website

March 25rd: Brainstorming and researching about the topic of the website

March 26th: Decided the topic and discussed about the theme of the site

March 28th: Decided our theme.

**Week 2**

**(March 29th – April 4th)**

March 30th: We decided to make total 7 pages website and then we mutually divided 2 pages each.

March 31st: We started working on wireframes of our pages.

April 2nd: We show wireframes to each other on zoom call and did some modification in the wireframe and made the final wireframe design.

April 3rd: Worked on mock ups individually

April 4th: We show mockup design of pages to each other and finalized the layout of each page after making the appropriate changes.

**Week 3**

**(April 5th – April 11th)**

April 5th: Started working on pages individually

April 6th: We collected bunch of images individually for our pages.

April 8th: We finalized which images are used on which page.

April 9th -11th: I made a home page for our site. I made industries and events portion for Home page.

**Week 4**

**(April 12th – April 18th)**

April 12th -April 14th: I showed my team members the page and asked them about the modifications if required(they also showed their designs and we reviewed each other’s pages.)

April 15th: I have designed our process portion and other content of the page.

April 16th: I started working on the FAQs page.

April 18th: We arranged zoom call for showing our pages and asked for eachother’s opinion.

**Week 5**

**(April 19th – April 25th)**

April 19th-April 21st: I made Home page and FAQs page responsive at various widths.

April 22nd: On zoom conference, we double checked every pages of site.

April 23rd: I started working on documentation.

April 25th: We are ready with our documentation and presentation.